Environment Agency Anglian Region

Strategy for Groundwater Investigations and Modelling

ASSIGNMENT BRIEF

Project:	Catfield Fen

Assignment:						Catfield Fen – Data Evaluation & Reporting

Assignment Number:			ENTEC11/019

Consultant:							AMEC Environment & Infrastructure UL Ltd

(formerly ENTEC UK Ltd)

Environment Agency Anglian Region

Kingfisher House

Goldhay Way

Orton Goldhay

Peterborough PE2 5ZR

Agency Project Manager:  Ursula Buss										Date:  11 October 2011

- Introduction

  - Background

### The assignment ENTEC11/019 ‘Catfield Fen – Data Evaluation & Reporting’ was originally initiated and an assignment plan produced in April 2011 based on the tasks that were anticipated at the time. The scope of the work has now been revised. This brief should be used by AMEC to produce a revised Assignment Plan including costing to be reviewed and approved by the Environment Agency.

It is considered essential that Dr Geoff Mason carries out the hydrogeological specialist work but it is anticipated that further AMEC staff may be involved with administrative and technical tasks such as production of documents and drawings.

  - Objectives

### The objectives of the assignment are:

### To agree the hydrological and hydrogeological data to be included in the report.

### To prepare a report, assessing how Catfield Fen functions (in hydrological and hydrogeological terms) and its sensitivity to water abstraction with the parties being invited to agree common ground and to identify, discuss and state clearly any differences of opinion.  This includes comment on the possible causes of the site drying out.

Fieldwork, such as topographical survey and ongoing water level monitoring on Catfield Fen is covered by separate assignments.

  - Task structure for the assignment

### The objectives of the assignment will be achieved through two tasks:

- Task 1 - Assignment management

- Task 2 - Data analysis and reporting

- Tasks and Scope of Work

  - Task 1: Assignment Management

    - Purpose

- The purposes of this task are:

- To ensure that the assignment is effectively managed, balancing the critical success factors of quality, timescale and cost;

    - Approach

- The assignment will be managed through regular liaison between the AMEC Assignment Manager and the Environment Agency counterpart and production of monthly project management reports.

    - Products

- The products of this task will include:

- a monthly report to the Environment Agency assignment manager;

- monthly Fee Notes

  - Task 2 – Data analysis and reporting

    - Purpose

- The purpose of this task is to prepare a report, assessing how Catfield Fen functions (in hydrological and hydrogeological terms) and its sensitivity to water abstraction with the parties being invited to agree common ground and identify, discuss and state clearly differences of opinion.  This includes comment on the possible causes of the site drying out. Agreeing the hydrological and hydrogeological data to be included in the report is also a purpose of this task.

    - Approach

The method of working should be as follows

- AMEC should discuss the scope of information to be considered in the report with Professor Gilvear. Mr Alston, Anglian Water, Natural England, The Broads Authority, Mr Harris and the Environment Agency also need to be invited to input into this (AMEC may also approach other parties if they consider it appropriate).  AMEC then should consider the views and clearly state what information will be considered. This step may involve meetings and telephone communications between AMEC and the parties as required. It is understood that Professor Gilvear is available to meet face to face and will travel to Norwich for any meetings rather than AMEC needing to travel to Stirling.

- AMEC in consultation with the parties should draw together a report outlining the available evidence and conceptual understanding of how the site functions. This will include comment on the sensitivity of the site to groundwater abstraction and also possible causes of the site drying out. This step may involve meetings and telephone communications between AMEC and the parties as required. Again it is understood that Professor Gilvear will travel to Norwich for any meetings rather than AMEC needing to travel to Stirling. A site visit may also be included if considered necessary to improve the conceptual understanding or to confirm details on the ground.

- The report in draft form will go to Professor Gilvear, Anglian Water, Mr Alston, Natural England, The Broads Authority, Mr Harris and the Environment Agency for comment. All parties will be invited to comment on areas where there is agreement but also to clearly identify where there is not agreement, including the reasons and detail of the disagreement. This step may involve meetings and telephone communications between AMEC and the parties as required.

- AMEC will then produce a final report describing how the site functions (in hydrogeological and hydrological terms), its sensitivity to water abstraction and possible causes of the site drying out. The report will also clearly outline the areas where all parties are agreed and areas where there is not agreement, including the reasons and detail of the disagreement. This step is likely to involve the presentation of the findings at a meeting in Norwich or Ipswich.

    - Products

- The products of this assignment will include:

- Draft report for comment;

- Final report;

- Presentation at a meeting.

### Timescales

- We are aware that there are several parties involved and, as a result, timescales may need to be flexible. However we wish the programme to be based on the following timescales:-

- Draft report  by end November;

- Final report by end December;

- Presentation of results by mid January.

- Proposal

- The AMEC assignment manager shall consider whether the scope of work above adequately describes the task of undertaking the Catfield Fen – Data Evaluation & Reporting assignment. If the scope of work is adequately described a proposal shall be prepared. The proposal shall identify a target fee for the assignment and present a programme for producing the report.

- If the scope of work is not adequately described, the AMEC assignment manager shall work with the Environment Agency assignment manager to produce a final assignment brief following the procedures agreed under the Framework Consultancy contract.

Assignment Manager

Ursula Buss